# Fitness App MVP (Phase 1) - Quotation & Milestones

# Project Overview

Development of a streamlined fitness mobile application focused on daily usability, training tracking, and a built-in subscription model. The scope is optimized for fast launch and real-world validation.

# Scope of Work

Mobile Application (iOS & Android):

- Workout tracking (exercises, sets, reps, weight)

- Predefined routines

- Custom routine creation (simple)

- Workout history (date, duration, exercises, weight, reps, best set)

- Basic habit tracking (protein, water)

- Push notifications (simple reminders)

Subscription System:

- 7-day free trial

- Monthly subscription

- User states (trial, active, expired)

- Paywall after expiration

- App Store & Google Play integration

Backend:

- Firebase (Authentication, Firestore)

- Subscription validation logic

- Data storage and management

# Project Milestones

Milestone 1 – Design & Structure

- Wireframes
- UX flows
- Architecture setup

Cost: $1,000 | Duration: 1 week

Milestone 2 – Core App Development

- Training system
- Routines (predefined + custom)
- Workout history
- Habit tracking

Cost: $2,500 | Duration: 2-3 weeks

Milestone 3 – Backend & Subscription

- Firebase setup
- User logic
- Subscription integration & validation

Cost: $2,000 | Duration: 4 weeks

Milestone 4 – Testing & Delivery

- QA testing
- Optimization
- Final builds (iOS & Android)

Cost: $1,000 | Duration: 4 week

# Total Cost & Timeline

Total Cost: $6,500 USD

Estimated Timeline: 4 weeks

# Notes

This MVP focuses on essential features required for launch and validation. Future enhancements (advanced analytics, admin panel, automation, etc.) can be implemented in Phase 2.